# Unduinocpp — Current Development Status

WORKING SNAPSHOT — AUGUST 2026

Concise reference for collaborators. Derived from the project’s internal design and development notes.

Updated: August 18, 2026

# Current Goal

The project is in systems-integration and playtest mode. The priority is to discover whether the core cooperative expedition is genuinely fun before expanding content or polishing the world.

The most useful deliverable right now is a playable graybox slice where driving, exploration, combat, missions, AI, hardware, and crew communication can be tested together.

# What Exists

Hovercraft: Core hover movement is working, including analog input support, boost, handling/tuning work, and dual Logitech Attack 3 tank controls.

Physical bridge: Andy serial communication, ship hardware input, weapon inputs, diagnostics, and MiniCRT weapon display support are established enough to preserve while other systems develop.

Weapons: Core firing and physical magazine/input paths exist.

Mission framework: The data-driven mission/objective system exists, including threat and fail-forward support. Graybox mission content is being used to test integration.

Enemy AI: A substantial C++ framework exists for data-driven enemies, movement, abilities, aggro, squads, spawning, Behavior Trees, and threat response. Content setup and tuning are still being brought up.

Graybox expedition: A compact integration level exists to test travel between POIs, scanning/resource interactions, enemy pressure, base access, interior objectives, destruction, and mission progression.

# Current Priorities

Playtest the graybox expedition as a complete loop rather than judging systems only in isolation.

Finish and tune enemy AI content so encounters can reliably support the mission.

Keep the physical bridge, dual weapons, MiniCRTs, and diagnostics session-ready while gameplay changes around them.

Continue tuning hovercraft feel and POI spacing based on actual play rather than assumptions.

Resolve practical session-entry and mission-wiring issues that interfere with repeatable testing.

# Questions the Prototype Needs to Answer

Is driving enjoyable for the amount of travel missions require?

Do POIs feel deliberately spaced and worth visiting?

Does the crew naturally communicate and depend on one another?

Are combat, scanning, resource collection, repair/reload downtime, and navigation interesting together?

Does enemy pressure create escalation without erasing quieter moments?

Does approaching, breaching, entering, and destroying a hostile base create a satisfying mission climax?

Does the mission system reliably detect and communicate player progress?

Do the physical controls meaningfully improve immersion?

# Not the Priority Yet

Large-scale content production, final art, elaborate cinematics, deep lore implementation, huge worlds, and speculative new systems should wait until the core loop proves itself.

World-building and visual exploration can continue in parallel, but they should not block gameplay learning.

# Development Rule of Thumb

Build the smallest version that answers the next important question. Keep what works, change what does not, and expand only after the crew experience is convincing.